# Project Planning & Management Document

### 1. Project Overview

- Spin Shot

- Kedar Nayak (Main coder and mechanics), and Radhika Madhavi (Main structural designer and mechanics)

- An arcade-like shooter game that tests the user's visual accuracy and reaction time. Align the barrel and click the trigger to launch a speedy arrow, hoping to pass through the targets/circles while avoiding the deadly spinning wheel.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Kedar Nayak | Main coder and mechanics | Wrote the three servo motor codes and an IR sensor code (Later abandoned). Designed the App and the Block Code on MIT App Inventor. Designed the target box structure on LibreCAD. 3D printed the Crossbow. Designed (In LibreCAD) and assembled the MDF Crossbow model. Cut out the mini flame decorations present on the box. Helped in assembling the breadboard and system inside the target box. Helped in making the DC motor wheel system. Equal contribution in documentation. Handled the code debugging. Was mostly in charge of the entire Crossbow system’s working. |
| Radhika Madhavi | Main Structural designer and mechanics | Wrote the DC motor code and the buzzer code (Which was again abandoned with the IR sensor code). Got the target box laser cut in the lab. Painted every component and handled the visual design, flames, fire, and lighting. Helped in assembling the breadboard and system inside the target box. Helped in making the turret stand below the Crossbow. Equal contribution in documentation. Made the video for YouTube. Was mostly in charge of the DC motor wheel system’s working. |

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Brainstorm ideas. | Finalise a good idea. | Complete, 100% |
| Week 1 | Design the physical components. Design the App. | The target box and gun. (Finished the App) | Complete, 95% (The 3D gun failed, so moved to MDF gun) |
| Week 2 | Get the servo motors and DC motor working. (Coding plus run test) | The three servo motors are working according to requirements. | Complete, 60% (Gun is working, DC motor is not working fully) |
| Week 3 | Get the DC motor working. (Code is correct, mechanical issue) | The DC motor is fluctuating. | Complete, 80% (Functioning, but breaks and starts frequently due to an unknown reason) |

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log

A table for each week:

Week 1

- Planned Tasks: Planned to finish the structural components, consisting of the target box and the crossbow.

- Completed Tasks: Finished the target box, but the 3D printed gun failed because of being very weak. So, made the MDF model. The model was not fully functional.

- Challenges Faced: 3D printing at this particular scale and fill density is not a good idea because it cannot withstand even less pressure. It struggles. Broke the sling and the main body because the rubber band was strong enough to bend it. The MDF model was sturdy, but I miscalculated the trigger part and the arrow edge, hence failing to shoot.

- Solutions: Understand the concept of fill density. Utilise on sturdy and stable objects to avoid errors. Build prototypes to avoid measurement errors as seen in the MDF trigger system.

- Next Steps: Fix the crossbow. Move towards software and functional system building.

Week 2

- Planned Tasks: Finish the servo motor codes, DC motor codes. (I finished the App as soon as possible)

- Completed Tasks: Servo motors working, except for the initial error, which we later fixed. The App is finished.

- Challenges Faced: Mechanical challenges, as the initial failure of the servo motors was due to faulty jumper wires. We borrowed new ones from others and got it working. The DC motor worked, then stopped, worked, then stopped. We couldn’t find a plausible issue, neither in the code nor in the wiring, which confused us. We checked for loose wires, as that was the case for our servos failing.

- Solutions: Check the fixtures and wiring well. Organise them, because we had a jungle of jumper wires, so we had a hard time figuring out which went where.

- Next Steps: Get the DC motor working, and test the entire system together.

Week 3

- Planned Tasks: Fix the DC, test the entire system together.

- Completed Tasks: The crossbow system, along with the app, works. All works except for the DC motor, which rotates inconsistently. We also witnessed it rotating when its own wiring was disconnected.

- Challenges Faced: We still couldn’t figure out why the DC motor was not working smoothly. One incident, it was working before we went for dinner. After coming back, it had stopped. First, we realised that while painting, the shaft would’ve gotten stuck, so we cleaned it. It started to work well, but then stopped again.

- Solutions: We kept fixing and checking the wiring of the DC motor. At the end, it worked well, but without two of its wires connected. We kept it that way.

👉 Encourage honesty here—failures are important learning